EventHub - Master Plan

From poster to gate: the complete college event platform

Practice project  |  React + Spring Boot + MySQL

12-week milestone plan with 5 signature features

Owner: Madhavan  |  Version 2.0 - September 2026

# 1. The Big Idea

Most "event booking" projects on GitHub stop at list events, then book, then pay. They look the same, and recruiters have seen hundreds of them.

EventHub covers the complete life of a college event, from the day a club plans it to the day students download their participation certificate. Every stage solves a real problem that colleges have today.

PLAN        APPROVE       PUBLISH      BOOK         WAITLIST      GATE DAY      AFTER

────        ───────       ───────      ────         ────────      ────────      ─────

Club        Admin         Students     Seat held    Sold out?     Volunteer     Certificate

creates  -> reviews   ->  discover ->  10 min,  ->  join queue -> scans QR  ->  PDF + feedback

a draft     & approves    & filter     then pay     auto-offer    ticket        + analytics

Tagline: "EventHub - from poster to gate in one app."

## Why this plan is different

| Typical student project | EventHub (this plan) |
| --- | --- |
| Book button just reduces a number | Real booking engine: 10-minute seat hold, no overselling even with 100 users clicking at once |
| "Sold out" is a dead end | Smart waitlist automatically offers freed seats to the next student |
| Ticket = a row in a table | QR e-ticket scanned at the gate by volunteers on their phone |
| Project ends at payment | Auto-generated PDF certificates for students who actually attended |
| Anyone can post anything | Approval workflow: Draft, then Pending, then Published, like real platforms |
| Database created by hand | Flyway migrations, Docker, CI pipeline and automated tests - professional habits |

# 2. The 5 Signature Features

These features make EventHub unique. Each one teaches an advanced concept that interviewers love to ask about.

## Signature 1 - No-Oversell Booking Engine

- When a student clicks Book, the seat is HELD for 10 minutes while they pay.

- If they do not pay in time, a scheduled job releases the seat automatically.

- Uses optimistic locking (a version number on the event) so two students can never get the last seat.

- Proof: an automated test fires 100 parallel bookings at an event with 10 seats - exactly 10 succeed.

Real-life example: Like BookMyShow or IRCTC - seats are blocked while you pay and released if you leave the payment page.

You learn: @Transactional, @Version (optimistic locking), @Scheduled jobs, concurrency testing.

## Signature 2 - Smart Waitlist

- When an event is full, students can join the waitlist and see their position (for example "You are #3").

- When someone cancels, the first person in the queue gets an offer (email + notification) valid for 30 minutes.

- If they do not accept in time, the offer moves to the next person automatically.

You learn: queues (FIFO), state machines, scheduled jobs, email with Spring Mail.

## Signature 3 - QR E-Tickets & Gate Check-in

- Every confirmed booking gets a unique QR code ticket (ZXing library).

- Organizers assign Volunteers. A volunteer opens the Scanner page on their phone and scans tickets with the camera.

- The scanner shows a big green VALID or red ALREADY USED / INVALID, and a live check-in counter.

You learn: UUID tokens, image generation, a new role (VOLUNTEER), idempotent APIs, camera access in React.

## Signature 4 - Attendance Certificates

- After the event is marked COMPLETED, every student who was actually checked in can download a PDF certificate.

- Each certificate has a unique certificate number and a public verify link - anyone can confirm it is genuine.

You learn: PDF generation (OpenPDF), file download APIs, public vs secured endpoints.

Real-life example: Students need participation certificates for their resumes and for college credits. Today clubs make them by hand in Canva - EventHub does it automatically.

## Signature 5 - Approval Workflow & Organizer Analytics

- Organizers create events as DRAFT and submit them. The admin approves or rejects with a reason.

- Organizers get a dashboard with charts: bookings per day, revenue, waitlist size, check-in rate, average feedback rating.

You learn: enum state machines, role-based rules, JPQL aggregate queries, caching, charts (Recharts).

# 3. Scope - What We Build and When

Scope is split so that the project is always working and demo-able, even if you stop early.

| Priority | Features |
| --- | --- |
| MUST (core) | Event catalogue with search, filter and pagination; clubs and tags; register/login with JWT; roles; booking with seat hold; My Tickets; Stripe payment; admin approval |
| SHOULD (signature) | Smart waitlist; QR tickets and scanner; certificates; organizer analytics; email notifications; feedback and ratings |
| COULD (stretch) | Team registration for hackathons; early-bird pricing and coupon codes; "Recommended for you" by interest tags; Add to Google Calendar (.ics); installable mobile app (PWA); Tamil language option |
| WON'T (this version) | Real money payments, a native mobile app, multi-college support |

# 4. Users & Permissions

| Action | Guest | Student | Volunteer | Organizer | Admin |
| --- | --- | --- | --- | --- | --- |
| Browse and search events | Yes | Yes | Yes | Yes | Yes |
| Book / cancel / join waitlist | - | Yes | Yes | Yes | - |
| Download ticket and certificate | - | Yes | Yes | Yes | - |
| Scan tickets at the gate | - | - | Own club | Own club | Yes |
| Create / edit events | - | - | - | Own club | Yes |
| Assign volunteers | - | - | - | Own club | Yes |
| Approve / reject events | - | - | - | - | Yes |
| See analytics | - | - | - | Own club | All |
| Manage users and clubs | - | - | - | - | Yes |

Roles are per club for Organizer and Volunteer: Priya can be an Organizer in the Coding Club and just a Student everywhere else. This is a realistic design and a great interview talking point.

# 5. State Machines - the Heart of the System

Instead of random true/false flags, EventHub uses clear states. Only the arrows shown below are allowed; anything else is rejected with an error.

## Event lifecycle

DRAFT ──submit──> PENDING_APPROVAL ──approve──> PUBLISHED ──event date passes──> COMPLETED

^                      │                          │

└──────reject──────────┘                          └──organizer cancels──> CANCELLED

(with reason)                                     (all bookings refunded / released)

## Booking lifecycle

┌── pays in 10 min (or free event) ──> CONFIRMED ──scan at gate──> CHECKED_IN

Book ──> HELD ────┤                                          │

└── 10 min pass ──> EXPIRED                └── student cancels ──> CANCELLED

(seat released)                (seat goes to waitlist)

## Waitlist lifecycle

Join ──> WAITING ──seat frees up──> OFFERED ──accepts in 30 min──> CONVERTED (becomes a HELD booking)

│

└── 30 min pass ──> LAPSED (offer goes to the next person)

# 6. Database Design

users ─1:1─ profiles                      clubs ─1:N─ club_members ─N:1─ users

users ─M:N─ roles (STUDENT, ADMIN)                     (role: ORGANIZER / VOLUNTEER)

clubs ─1:N─ events ─M:N─ tags

events ─1:N─ bookings ─N:1─ users         bookings ─1:1─ payments

events ─1:N─ waitlist_entries             bookings ─1:1─ certificates

events ─1:N─ feedback                     users ─1:N─ notifications

audit_logs (who did what, when)

| Table | Important columns |
| --- | --- |
| users | id, name, email (unique), password_hash, enabled, created_at |
| profiles | user_id, phone, department, year, interests |
| clubs | id, name, description, logo_url |
| club_members | club_id, user_id, member_role (ORGANIZER / VOLUNTEER) |
| events | id, club_id, title, description, venue, starts_at, ends_at, price, capacity, seats_available, status, reject_reason, version |
| bookings | id, event_id, user_id, status, ticket_code (UUID), hold_expires_at, checked_in_at, checked_in_by |
| payments | id, booking_id, stripe_session_id, amount, status, paid_at |
| waitlist_entries | id, event_id, user_id, status, offer_expires_at, created_at (the queue order) |
| certificates | id, booking_id, certificate_no (unique), issued_at |
| feedback | id, event_id, user_id, rating (1-5), comment |
| notifications | id, user_id, message, read, created_at |
| audit_logs | id, actor_id, action, entity, entity_id, created_at |

Rule: tables are created with Flyway migration scripts (V1__init.sql, V2__waitlist.sql, ...). Never change the database by hand - exactly how real companies work.

# 7. Architecture & Tech Decisions

React app (Vite)                         Spring Boot 3 (Java 21)                        MySQL 8

─────────────────                        ───────────────────────                        ───────

Pages + components   ── REST / JSON ──>  Controllers  (web layer)

Redux Toolkit store                      Services     (business rules, state machines)

Axios client         <── JWT cookie ──   Repositories (Spring Data JPA)  ── Flyway ──>  tables

QR scanner (camera)                      Schedulers   (hold expiry, waitlist, reminders)

Integrations: Stripe | Mail | QR (ZXing) | PDF (OpenPDF)

| Decision | Choice | Why |
| --- | --- | --- |
| Backend | Java 21 + Spring Boot 3 (Web, Data JPA, Security, Validation, Cache, Mail, Actuator) | Industry standard, matches the course |
| Structure | Package by feature (event/, booking/, waitlist/...) not by layer | Easier to navigate as the project grows |
| Database | MySQL 8 in Docker + Flyway migrations | Repeatable setup on any laptop |
| Auth | JWT stored in an httpOnly cookie + Spring Security CSRF token | Safer than localStorage; practises the CSRF lesson |
| Frontend | React + Vite, React Router, Redux Toolkit, Tailwind CSS, Axios | Matches the course |
| Special libraries | ZXing (QR), OpenPDF (certificates), html5-qrcode (camera scanner), Recharts (charts) | Powers the signature features |
| Payments | Stripe Checkout (test mode) + webhook + Stripe CLI locally | Real payment flow without real money |
| Email | Spring Mail + Mailpit (local fake inbox in Docker) | See every email without spamming anyone |
| Testing | JUnit 5, Mockito, Testcontainers (real MySQL in tests), React Testing Library | Confidence that it really works |
| CI | GitHub Actions - build and test on every push | Green tick on GitHub impresses recruiters |

## Folder structure

02_EventHub_Practice_Project/

├── backend/src/main/java/com/eventhub/

│   ├── common/        (errors, base classes, security config, audit)

│   ├── auth/          (register, login, JWT)

│   ├── club/          (clubs, members, roles)

│   ├── event/         (catalogue, approval workflow)

│   ├── booking/       (seat hold, tickets, check-in)

│   ├── payment/       (Stripe checkout + webhook)

│   ├── waitlist/      (queue, offers)

│   ├── certificate/   (PDF + verify)

│   ├── feedback/      (ratings)

│   ├── analytics/     (dashboard queries)

│   └── notification/  (email + in-app)

├── backend/src/main/resources/db/migration/   (Flyway V1__..., V2__...)

├── frontend/src/

│   ├── features/      (auth, events, booking, waitlist, scanner, dashboard)

│   ├── components/    (shared UI: Button, Card, Modal, Navbar)

│   ├── app/           (Redux store, router, axios client)

│   └── pages/

├── docker-compose.yml  (MySQL + Mailpit)

└── .github/workflows/ci.yml

# 8. Milestone Plan (12 weeks + foundations)

Each milestone ends with a working version you can demo, tagged in Git (v0.1, v0.2 ... v1.0). Plan for 1.5-2 hours per day.

## M0 - Warm-up: EventHub in Plain Java  (2-3 weeks, before Week 1)

Goal: Build the core booking rules as a console app in plain Java first - the logic you later move into Spring Boot.

### Backend

- Classes: Event, Student, Booking, Waitlist; enum BookingStatus

- Book a seat, cancel, "Sold out" custom exception

- Waitlist with a Queue - cancelling gives the seat to the next person

- Menu-driven console: 1. List  2. Book  3. Cancel  4. Show waitlist

### Frontend

- JavaScript warm-up: an HTML page that lists events from a JSON array with a search box

Concepts you learn: OOP, collections (List, Map, Queue), exceptions, enums, clean methods.

Demo / done when: The console app runs and handles "sold out" and waitlist correctly. Pushed to GitHub.

Interview question to practise: "What is the difference between a List and a Queue, and when would you use each?"

## M1 - Skeleton & Pipeline  (v0.1)  (Week 1)

Goal: Both apps run, talk to each other, and GitHub automatically tests every push.

### Backend

- Spring Boot project (start.spring.io) with the chosen dependencies

- docker-compose with MySQL + Mailpit

- Flyway V1 migration: users, clubs, events, tags

- Health endpoint + Swagger UI

- GitHub Actions workflow: build + test

### Frontend

- Vite React app, Tailwind, Router, layout with Navbar and Footer, dark mode toggle

- Axios client that calls the health endpoint

Concepts you learn: Project setup, Maven, Docker, Flyway, CI/CD basics.

Demo / done when: The React page shows "Backend: UP". GitHub shows a green tick.

Interview question to practise: "Why use database migrations instead of letting Hibernate create tables?"

## M2 - Event Catalogue  (v0.2)  (Weeks 2-3)

Goal: Anyone can browse, search and filter real events from the database.

### Backend

- Entities + repositories: Club, Event, Tag (Many-to-Many)

- DTOs, validation, global exception handler with clean JSON errors

- Search by text, filter by tag/club/date, sort, pagination

- Seed data: 5 clubs, 20 events (Flyway V2)

### Frontend

- Home page (upcoming + trending), Events page with filter sidebar and pagination

- Event details page, club page

- Loading skeletons, empty states, 404 page

Concepts you learn: REST design, DTO pattern, JPA relationships, Specifications / query methods, pagination.

Demo / done when: Filtering "Tech" + "this week" shows the correct events, page by page.

Interview question to practise: "Why should you never return JPA entities directly from a controller?"

## M3 - Identity, Roles & Approval Workflow  (v0.3)  (Weeks 4-5)

Goal: Secure login, per-club roles, and events go through admin approval.

### Backend

- Register / login / logout; BCrypt; JWT in httpOnly cookie; CSRF token

- Roles STUDENT / ADMIN + club roles ORGANIZER / VOLUNTEER

- Organizer: create, edit, submit event; Admin: approve / reject with reason

- Event state machine with allowed transitions only; audit log entries

### Frontend

- Login and register pages with form validation

- Protected routes by role; "My Club" organizer area; admin approval queue page

- Auth state in Redux

Concepts you learn: Spring Security filter chain, JWT, authentication vs authorization, CSRF, enums as state machines.

Demo / done when: A student gets 403 on admin pages. A rejected event returns to DRAFT with the reason shown.

Interview question to practise: "Explain the difference between authentication and authorization, with an example from your project."

## M4 - Booking Engine  (v0.4)  (Weeks 6-7)

Goal: Students can book free events safely - no overselling, ever.

### Backend

- Booking entity with HELD / CONFIRMED / EXPIRED / CANCELLED

- @Version optimistic locking on Event; retry on conflict

- @Scheduled job every minute: expire holds, release seats

- Free events confirm immediately; cancel booking

- Concurrency test: 100 threads, 10 seats, exactly 10 bookings

### Frontend

- Book button with countdown timer "Seat held for 09:59"

- Cart / checkout page (Redux)

- My Tickets page: upcoming, past, cancelled

Concepts you learn: @Transactional, isolation, optimistic locking, schedulers, multithreaded testing.

Demo / done when: Run the concurrency test live - it passes. The countdown expires and the seat comes back.

Interview question to practise: "Two users click Book on the last seat at the same moment. What happens in your system?"

## M5 - Payments  (v0.5)  (Week 8)

Goal: Paid events go through Stripe; bookings confirm only after a verified payment.

### Backend

- Create a Stripe Checkout session from a HELD booking

- Webhook endpoint with signature verification (the source of truth)

- Idempotency: the same webhook twice never double-confirms

- Payments table; release the seat if payment fails or expires

### Frontend

- Pay button redirects to Stripe; success and cancelled pages

- Payment status on My Tickets

Concepts you learn: Third-party integration, webhooks, idempotency, secrets in environment variables, profiles.

Demo / done when: Test card 4242 4242 4242 4242 confirms the booking; the declined test card leaves it HELD and then EXPIRED.

Interview question to practise: "Why do you trust the webhook and not the success page redirect?"

## M6 - Smart Waitlist & Notifications  (v0.6)  (Week 9)

Goal: Sold-out events have a fair, automatic queue.

### Backend

- Join / leave waitlist; position calculation

- On cancellation or expiry: offer the seat to the next WAITING entry

- Offer expiry job (30 min) moves to the next person

- Emails via Spring Mail (Mailpit locally) + in-app notifications

- Reminder email the day before the event (@Scheduled cron)

### Frontend

- "Join waitlist - you are #3" on sold-out events

- Notification bell with unread count

- Accept-offer page with countdown

Concepts you learn: Queues, event-driven thinking, scheduled cron jobs, email templates.

Demo / done when: Cancel a booking and watch the #1 waitlisted student receive an offer email in Mailpit.

Interview question to practise: "How do you make sure the waitlist is fair when two seats free up at once?"

## M7 - Gate Day: QR Tickets & Check-in  (v0.7)  (Week 10)

Goal: Tickets become QR codes and volunteers check people in from their phones.

### Backend

- QR image endpoint for each confirmed ticket (ZXing, contains the ticket_code only)

- Check-in API: VALID / ALREADY_CHECKED_IN / INVALID / WRONG_EVENT

- Only volunteers or organizers of that club can scan

- Live counter: checked in / total

### Frontend

- Ticket page with a large QR code (and a download button)

- Scanner page using the phone camera (html5-qrcode), big green / red result screen, vibration

- Live check-in counter for organizers

Concepts you learn: Secure tokens (UUID), idempotent operations, image responses, mobile-first UI.

Demo / done when: Scan a ticket on a phone - green. Scan it again - red "Already used".

Interview question to practise: "Why does the QR code contain a random token instead of the booking id?"

## M8 - After the Event: Certificates, Feedback & Analytics  (v0.8)  (Week 11)

Goal: Close the loop - certificates, ratings and dashboards.

### Backend

- Mark event COMPLETED (automatic after end time)

- Certificate PDF (OpenPDF) for CHECKED_IN bookings only; unique number

- Public verify endpoint /verify/{certificateNo}

- Feedback (1-5 stars + comment), one per attendee

- Analytics JPQL queries; @Cacheable dashboard results

### Frontend

- Download certificate button; public verify page

- Feedback form after the event

- Organizer dashboard with Recharts: bookings per day, revenue, check-in rate, rating

- Admin overview: totals across all clubs

Concepts you learn: File generation, aggregate queries, caching with eviction, data visualisation.

Demo / done when: Download a certificate, open the verify link and see "Genuine - issued to Ravi for Hackathon 2026".

Interview question to practise: "How does caching work in Spring and when must you evict the cache?"

## M9 - Quality, Security & Launch  (v1.0)  (Week 12)

Goal: Production-ready, deployed and portfolio-ready.

### Backend

- Unit tests (services) + integration tests with Testcontainers - aim for 70% coverage on services

- Rate limiting on login; secure Actuator and Swagger (ADMIN only)

- dev / prod profiles; all secrets from environment variables

- Deploy backend (Render / Railway) + managed MySQL

### Frontend

- React Testing Library tests for key components

- Accessibility and mobile check on every page

- Deploy frontend (Vercel / Netlify)

Concepts you learn: Testing pyramid, security hardening, deployment, configuration management.

Demo / done when: Live URL works end to end: register, book, pay, get QR, scan, certificate.

Interview question to practise: "Walk me through how your application is deployed and configured in production."

# 9. Page Map

| Route | Page | Who |
| --- | --- | --- |
| / | Home - upcoming and trending events | Everyone |
| /events, /events/:id | Catalogue with filters; event details | Everyone |
| /clubs/:id | Club profile with its events | Everyone |
| /login, /register | Authentication | Guest |
| /checkout/:bookingId | Seat hold countdown and payment | Student |
| /me/tickets, /me/tickets/:id | My Tickets; QR ticket view | Student |
| /me/waitlist, /me/certificates | Waitlist positions; certificates | Student |
| /club/:id/manage | Organizer area: events, volunteers, dashboard | Organizer |
| /scan/:eventId | Gate scanner | Volunteer / Organizer |
| /admin/approvals, /admin | Approval queue; admin overview | Admin |
| /verify/:certificateNo | Public certificate verification | Everyone |

# 10. Key API Endpoints

| Module | Endpoints |
| --- | --- |
| Auth | POST /api/auth/register · POST /api/auth/login · POST /api/auth/logout · GET /api/auth/me |
| Events | GET /api/events?q=&tag=&club=&from=&to=&page= · GET /api/events/{id} · POST/PUT /api/clubs/{clubId}/events · POST /api/events/{id}/submit |
| Admin | GET /api/admin/approvals · POST /api/admin/events/{id}/approve · POST /api/admin/events/{id}/reject |
| Bookings | POST /api/events/{id}/bookings (creates HELD) · GET /api/me/bookings · POST /api/bookings/{id}/cancel |
| Payments | POST /api/bookings/{id}/checkout-session · POST /api/webhooks/stripe |
| Waitlist | POST/DELETE /api/events/{id}/waitlist · GET /api/me/waitlist · POST /api/waitlist/{id}/accept |
| Tickets | GET /api/bookings/{id}/qr (image) · POST /api/events/{id}/check-in {ticketCode} |
| Certificates | GET /api/bookings/{id}/certificate (PDF) · GET /api/public/certificates/{no} |
| Feedback | POST /api/events/{id}/feedback · GET /api/events/{id}/feedback/summary |
| Analytics | GET /api/clubs/{id}/analytics · GET /api/admin/analytics |

# 11. Working Like a Professional

## Git workflow

- Branch per feature: feature/booking-hold, feature/qr-scanner ...

- Commit messages in a standard style: "feat: add seat hold expiry job", "fix: prevent double check-in"

- Merge only when the CI build is green; tag each milestone (v0.1 ... v1.0)

## Definition of Done (for every feature)

- It works end to end in the UI, not only in Postman

- Input is validated and errors show friendly messages

- Only the right roles can use it (tested)

- At least one automated test covers the main rule

- Swagger is updated and the README mentions it

- Committed, pushed, CI green

## Testing strategy

| Level | What | Example |
| --- | --- | --- |
| Unit | Service rules with Mockito | Cannot book a CANCELLED event |
| Integration | API + real MySQL (Testcontainers) | POST booking returns 201 and seats go down |
| Concurrency | Many threads at once | 100 bookings on 10 seats = exactly 10 |
| Frontend | React Testing Library | Countdown shows and disables Pay at 00:00 |
| Manual | Demo script (section 13) | Full journey on a phone |

# 12. Risks & How We Handle Them

| Risk | How we handle it |
| --- | --- |
| Scope grows and the project never finishes | Strict MUST / SHOULD / COULD list; every milestone is demo-able on its own |
| Stripe webhooks do not reach localhost | Use the Stripe CLI to forward webhooks to the local backend |
| Getting stuck on Spring Security | Build it in small steps: in-memory user, then database user, then JWT, then cookie + CSRF |
| Camera scanner does not work on laptop | Scanner page also has a "type ticket code" box; test on phone over HTTPS after deployment |
| Losing motivation | Post a short LinkedIn update at every milestone tag |

# 13. The 5-Minute Demo Script (for interviews)

- Log in as Organizer (Coding Club) - create "Hackathon 2026" with 3 seats and submit it.

- Log in as Admin - approve it from the approval queue.

- As 3 students, book all seats; the 4th student sees "Sold out - join waitlist (#1)".

- One student lets the 10-minute hold expire (shortened to 1 minute in demo mode) - the waitlisted student instantly gets an offer email in Mailpit.

- Pay with the Stripe test card; the QR ticket appears.

- Open the Scanner on a phone - scan: green VALID; scan again: red ALREADY USED.

- Mark the event completed - download the PDF certificate and open its public verify link.

- Show the organizer dashboard charts and the green CI pipeline on GitHub.

# 14. Resume Lines You Will Earn

- Built EventHub, a full stack college event platform (React, Spring Boot, MySQL) covering the full event lifecycle from approval to certification.

- Designed a concurrency-safe booking engine with timed seat holds and optimistic locking, verified by a 100-thread test with zero overselling.

- Implemented an automatic waitlist, QR-code gate check-in for volunteers, and verifiable PDF certificates.

- Integrated Stripe Checkout with signed webhooks, JWT cookie authentication with CSRF protection, Flyway migrations, Testcontainers tests and GitHub Actions CI.

# 15. Progress Tracker

| Milestone | Version | Week | Start date | Finish date | Status |
| --- | --- | --- | --- | --- | --- |
| M0 Plain Java warm-up | - | Pre |  |  |  |
| M1 Skeleton & pipeline | v0.1 | 1 |  |  |  |
| M2 Event catalogue | v0.2 | 2-3 |  |  |  |
| M3 Identity, roles, approval | v0.3 | 4-5 |  |  |  |
| M4 Booking engine | v0.4 | 6-7 |  |  |  |
| M5 Payments | v0.5 | 8 |  |  |  |
| M6 Waitlist & notifications | v0.6 | 9 |  |  |  |
| M7 QR tickets & check-in | v0.7 | 10 |  |  |  |
| M8 Certificates, feedback, analytics | v0.8 | 11 |  |  |  |
| M9 Quality & launch | v1.0 | 12 |  |  |  |

Next step: start M0 - build the plain Java console version of EventHub.