EventHub

College Event Ticketing Platform - Project Guide & Phase Plan

Practice project for the Java Full Stack journey

Tech: React + Spring Boot + MySQL

Owner: Madhavan  |  Version 1.0 - September 2026

# 1. Project Overview

EventHub is a full stack web application where college students discover and book tickets for college events, clubs (organizers) create and manage events, and admins monitor everything. Think of it as "BookMyShow for your college".

Goal of the project: learn and practise the complete Java full stack (React + Spring Boot + MySQL) by building one real, working product before starting the main e-commerce project.

## The problem it solves

- Events are announced on notice boards and WhatsApp groups, so students miss them.

- Registration happens through Google Forms, with payment checked manually from UPI screenshots.

- Organizers track participants in Excel and do not know how many seats are left.

- Nobody can easily see how much money each event collected.

EventHub puts all of this into one website.

## Who uses it

| User | What they can do |
| --- | --- |
| Student | Register, log in, browse / search / filter events, add tickets to the cart, pay online, see My Bookings, cancel a booking |
| Organizer (club / department) | Create events (title, date, venue, price, seats), edit or delete their own events, see who booked |
| Admin (college staff) | See all events and bookings, revenue reports and contact messages; manage users |

## Example story

- The Coding Club (Organizer) creates "Hackathon 2026" - 15 Oct, Main Auditorium, Rs.100, 200 seats.

- Ravi (Student) filters by "Tech" and sees Hackathon 2026 with 200 seats left.

- Ravi clicks Book; the ticket goes into his cart; he pays Rs.100 on the Stripe page.

- The payment succeeds, the booking becomes PAID and the seats drop to 199.

- Ravi sees the ticket in My Bookings.

- The Admin dashboard shows "Hackathon 2026 - 1 booking - Rs.100 collected".

# 2. Tech Stack - What We Are Going to Use

## Frontend - what the user sees

| Tool | What it does | Why we use it |
| --- | --- | --- |
| React | JavaScript library for building UIs | The most in-demand frontend skill |
| Vite | Creates and runs the React project fast | Faster and simpler than older tools |
| React Router | Moves between pages without reloading | Makes the site feel like an app (SPA) |
| Tailwind CSS | Styling with ready-made classes | Beautiful, responsive design quickly |
| Redux Toolkit | Stores shared data (cart, logged-in user) | Every page can reach the same data |
| Axios | Sends requests from React to the backend | Easier than plain fetch; attaches the JWT |

## Backend - the brain and the rules

| Tool | What it does | Why we use it |
| --- | --- | --- |
| Java 21 | The programming language | Strong, stable, used by big companies |
| Spring Boot 3 | Framework for building the backend quickly | Industry standard for Java backends |
| Spring Web | Creates REST APIs | Lets React talk to Java |
| Spring Data JPA | Saves and reads Java objects in the database | Less SQL to write by hand |
| Spring Security + JWT | Login and role-based protection | Real-world security |
| Validation | Checks the input (email format etc.) | Stops bad data getting in |
| springdoc (Swagger) | Automatic API documentation page | Easy testing and explaining |
| Spring Cache | Remembers frequent results | A faster app |
| Actuator | Health and monitoring endpoints | Production-style monitoring |
| Maven | Manages libraries and builds the project | Handles dependencies automatically |

## Database & other tools

| Tool | Use |
| --- | --- |
| MySQL | Stores users, events and bookings |
| H2 | Temporary in-memory database for early testing |
| Docker | Runs MySQL without a complicated install |
| Stripe (test mode) | Online payments - no real money |
| Postman | Tests APIs before connecting React |
| Git + GitHub | Version control and portfolio |
| IntelliJ IDEA / VS Code | Editors for Java / React |

# 3. Architecture - How It Works

┌─────────────┐   HTTP + JSON   ┌──────────────────────────────────────┐   SQL   ┌─────────┐

│   React     │ ──────────────> │             Spring Boot              │ ──────> │  MySQL  │

│  (Browser)  │ <────────────── │ Controller > Service > Repository    │ <────── │         │

└─────────────┘  JWT sent with  └──────────────────────────────────────┘         └─────────┘

every request                      │

▼

Stripe (payments)

- Controller - receives the request ("give me all events")

- Service - applies the business rules ("are seats available?")

- Repository - talks to the database

# 4. Features

## Students

- Register and log in

- Browse events; search and filter by category and date

- Event details with seats left

- Add tickets to the cart and pay online (Stripe)

- My Bookings with cancel option

- Dark mode

## Organizers

- Create, edit and delete their own events

- See the bookings for their events

## Admins

- Dashboard - total bookings, revenue per event, contact messages

- Manage all events and users

- Access to Swagger and Actuator (secured)

# 5. Database Design

users ──1:1── profiles            (phone, college, department)

users ──M:N── roles               (STUDENT, ORGANIZER, ADMIN)

users ──1:N── bookings

events ──1:N── bookings

events ──M:N── tags               (tech, cultural, sports)

users(organizer) ──1:N── events

contact_messages

| Table | Main columns |
| --- | --- |
| users | id, name, email, password (BCrypt hash), created_at |
| profiles | id, user_id, phone, college, department |
| roles / user_roles | id, name ¦ user_id, role_id |
| events | id, title, description, venue, date_time, price, capacity, seats_left, category, organizer_id |
| tags / event_tags | id, name ¦ event_id, tag_id |
| bookings | id, user_id, event_id, quantity, amount, status (PENDING / PAID / CANCELLED), stripe_session_id, created_at |
| contact_messages | id, name, email, message, created_at |

This single design covers every JPA relationship - a favourite interview topic.

# 6. REST API List

| Method | Endpoint | Who | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Create an account |
| POST | /api/auth/login | Public | Log in and get a JWT |
| GET | /api/events?category=&q= | Public | List / search events |
| GET | /api/events/{id} | Public | Event details |
| POST | /api/events | Organizer | Create an event |
| PUT | /api/events/{id} | Organizer (owner) | Update an event |
| DELETE | /api/events/{id} | Organizer / Admin | Delete an event |
| POST | /api/bookings/checkout | Student | Create booking + Stripe session |
| GET | /api/bookings/me | Student | My bookings |
| PATCH | /api/bookings/{id}/cancel | Student | Cancel a booking |
| GET | /api/admin/bookings | Admin | All bookings |
| GET | /api/admin/stats | Admin | Revenue and counts |
| GET | /api/admin/messages | Admin | Contact messages |
| POST | /api/contact | Public | Send a message |

# 7. Folder Structure

This project folder (D:\Java_FullStack_Journey\02_EventHub_Practice_Project) already contains empty backend and frontend folders ready for the code.

02_EventHub_Practice_Project/

├── backend/                     (Spring Boot)

│   └── src/main/java/com/eventhub/

│       ├── controller/          APIs

│       ├── service/             business logic

│       ├── repository/          database access

│       ├── entity/              tables as Java classes

│       ├── dto/                 data sent to / from React

│       ├── security/            JWT and login

│       ├── exception/           error handling

│       └── config/              settings

├── frontend/                    (React + Vite)

│   └── src/

│       ├── components/          Navbar, EventCard...

│       ├── pages/               Home, Events, Login...

│       ├── store/               Redux (cart, auth)

│       ├── api/                 Axios calls

│       └── routes/              page routing

└── docker-compose.yml           (MySQL)

# 8. Phase-wise Plan

Total: about 10-12 weeks at 1-2 hours per day. Finish each phase's "Done when" check before moving on.

## Phase 0 - Foundations  (2-3 weeks)

Goal: Get comfortable with the basics (see the Learning Notes document).

- Java basics, OOP, collections, exceptions - small console programs

- Build a console "Event Manager" (add / list / search events with ArrayList and classes)

- JavaScript practice - arrays, objects, async/await, fetch

- SQL practice - SELECT, JOIN, GROUP BY

- Git basics - init, add, commit, push

Done when: The console Event Manager works and is pushed to GitHub.

## Phase 1 - Setup & Design  (3-4 days)

Goal: Everything installed and the project planned.

- Install JDK 21, IntelliJ, VS Code, Node.js, Docker Desktop, Postman, Git

- Draw the database tables on paper

- Sketch the pages: Home, Events, Event Details, Login, Cart, My Bookings, Admin

- Create the GitHub repository

- Generate the Spring Boot project (start.spring.io) into backend/ and the React app (Vite) into frontend/

Done when: Both "Hello World" apps run.

## Phase 2 - Frontend UI  (1 week)

Goal: Static React pages with dummy data.

- Components: Navbar, EventCard, EventList, Footer

- Style with Tailwind CSS; dark mode toggle

- React Router pages: Home, Events, Details, Login, Register, 404

Done when: You can click through every page with fake data.

## Phase 3 - Backend REST API  (1-1.5 weeks)

Goal: Event CRUD in Spring Boot.

- Event entity, EventRepository, EventService, EventController

- Start with H2, then move to MySQL in Docker

- DTOs, validation (@Valid), global exception handler

- Swagger docs; test everything in Postman

Done when: GET / POST / PUT / DELETE on /api/events work in Postman.

## Phase 4 - Connect Frontend & Backend  (4-5 days)

Goal: React shows real data from the database.

- Axios API calls; enable CORS in Spring

- Loading and error states

- Search and filter by category

Done when: Events added in MySQL appear in the React UI.

## Phase 5 - Authentication & Roles  (1.5 weeks)

Goal: Secure login and role-based access.

- User, Role and Profile entities (One-to-One, Many-to-Many)

- Register and login APIs with BCrypt password hashing

- Issue JWT tokens; protect routes in Spring and React

- Roles: STUDENT, ORGANIZER, ADMIN

Done when: A student cannot open admin pages (403); an admin can.

## Phase 6 - Booking & Cart  (1 week)

Goal: Students can book tickets.

- Cart with Redux Toolkit

- Booking entity and API

- Seat-count update with @Transactional

- My Bookings page with cancel option

Done when: Booking and cancelling correctly change the seats left.

## Phase 7 - Payments  (1 week)

Goal: Paid events go through Stripe.

- Stripe Checkout in test mode (success and cancel pages)

- Update the booking status to PAID after payment

- Free events are booked directly

Done when: The test card 4242 4242 4242 4242 completes a booking.

## Phase 8 - Admin & Advanced Features  (1 week)

Goal: Real-world polish.

- Admin dashboard: all bookings, revenue per event (JPQL query), messages

- Caching with @Cacheable / @CacheEvict on the event list

- dev and prod profiles; secret keys in environment variables

- CSRF protection; secure Swagger and Actuator

Done when: The admin sees live stats and the event list loads from the cache.

## Phase 9 - Testing, Deployment & Portfolio  (1 week)

Goal: Make it resume-ready.

- Unit tests with JUnit and Mockito for the services

- Deploy: backend on Render / Railway, database on a cloud MySQL, frontend on Vercel / Netlify

- README with screenshots, tech stack and live link

- Demo video / LinkedIn post

Done when: A recruiter can open the live link and try the app.

# 9. Progress Tracker

Fill in the Status column as you go (Not started / In progress / Done).

| Phase | Work | Planned time | Start date | Status |
| --- | --- | --- | --- | --- |
| 0 | Java, JS and SQL foundations | 2-3 weeks |  |  |
| 1 | Setup and design | 3-4 days |  |  |
| 2 | React UI | 1 week |  |  |
| 3 | Spring Boot REST API | 1-1.5 weeks |  |  |
| 4 | Connect frontend and backend | 4-5 days |  |  |
| 5 | Login, JWT and roles | 1.5 weeks |  |  |
| 6 | Cart and bookings | 1 week |  |  |
| 7 | Stripe payment | 1 week |  |  |
| 8 | Admin, caching, security polish | 1 week |  |  |
| 9 | Testing, deployment, README | 1 week |  |  |

# 10. Benefits of This Project

| Benefit | Explanation |
| --- | --- |
| Complete full stack practice | Frontend, backend, database, security and payments in one project |
| Easy to understand | You already know how college events work |
| Interview ready | Covers JWT, JPA relationships, REST, hooks, Redux, @Transactional |
| Resume project | "Built a college event ticketing platform using React & Spring Boot" |
| Final-year / mini project | Can be submitted in college |
| Real use | College clubs could actually use it |
| Prepares for the main project | About 70-80% of the e-commerce skills are practised here |

# 11. Skills You Will Gain

- Java: OOP, collections, exceptions, streams

- Spring: dependency injection, REST, JPA, Security, JWT, caching, profiles

- React: components, hooks, routing, Redux, Tailwind

- Database: MySQL, relationships, JPQL, transactions

- Tools: Git, Docker, Postman, Swagger

- Soft skills: planning, debugging, reading documentation

# 12. Before You Start

| Category | Needed |
| --- | --- |
| Knowledge | Basic Java (OOP), HTML / CSS / JavaScript basics, a little SQL |
| Software | JDK 21, IntelliJ IDEA Community, VS Code, Node.js (LTS), Docker Desktop, Postman, Git |
| Accounts (free) | GitHub; Stripe (test mode, only needed in Phase 7) |
| Laptop | 8 GB RAM or more recommended (for Docker) |

# 13. Final Checks - "I really learned it"

- I can explain the full flow: React ► Axios ► Controller ► Service ► Repository ► MySQL

- Test card 4242 4242 4242 4242 completes a booking and the status changes to PAID

- A STUDENT token gets 403 on /api/admin/*, an ADMIN token gets 200

- The second call to the event list is served from the cache

- The project is on GitHub with a README and a live demo link

## Teacher's tips

- Do not skip Phase 0.

- Type the code yourself - never copy-paste.

- Commit to GitHub every day.

- After each phase, explain it out loud as if in an interview.