# Phase 2 - Backend

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 2 weeks |  |  | Not started |

Goal: Build the database and the first REST APIs: clubs, events, tags and the approval workflow.

Real-life example: The kitchen is built before the dining hall is opened. Once the kitchen works, any menu (frontend) can use it.

## Step checklist

| # | Step | Done |
| --- | --- | --- |
| 1 | Write Flyway migration V1: users, roles, profiles, clubs, club_members, events, tags, event_tags | ☐ |
| 2 | Write Flyway migration V2: sample data - 5 clubs, 20 events, tags | ☐ |
| 3 | Create entities with relationships (One-to-One, One-to-Many, Many-to-Many) | ☐ |
| 4 | Create repositories with Spring Data JPA | ☐ |
| 5 | Create DTOs (request / response) - never return entities directly | ☐ |
| 6 | Create services with business rules | ☐ |
| 7 | Event APIs: list with search, filter by tag / club / date, sort and pagination; get by id; create; update | ☐ |
| 8 | Approval workflow: DRAFT -> PENDING_APPROVAL -> PUBLISHED / back to DRAFT with a reason | ☐ |
| 9 | Validation (@Valid) and a global exception handler that returns clean JSON errors | ☐ |
| 10 | Test every API in Postman and check Swagger | ☐ |

## Output of this phase

- Database with 8+ tables and sample data

- Working REST APIs documented in Swagger

- Postman collection saved in the repo

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| GET /api/events?tag=tech&page=0 returns the right events | ☐ |
| Submitting and approving an event changes its status correctly | ☐ |
| Wrong input returns a 400 error with a clear message | ☐ |

## Skills you practise

Spring Boot, REST, JPA relationships, DTO pattern, validation, exception handling, Flyway

## Where your work goes

backend\  (entities, repositories, services, controllers, Flyway migrations)

## My notes