# Phase 3 - Frontend

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 2 weeks |  |  | Not started |

Goal: Build every page and component with a good design, using sample (fake) data first.

Real-life example: An architect first makes a model of the building. You can walk through every room and fix the design before the real building is connected to water and electricity.

## Step checklist

| # | Step | Done |
| --- | --- | --- |
| 1 | Plan the design: colours, fonts, logo, dark mode (Tailwind theme) | ☐ |
| 2 | Build shared components: Navbar, Footer, Button, Card, Modal, Badge, Loader, EmptyState | ☐ |
| 3 | Set up React Router with all routes and a 404 page | ☐ |
| 4 | Public pages: Home (upcoming + trending), Events with filter sidebar and pagination, Event Details, Club page | ☐ |
| 5 | Auth pages: Login and Register with form validation | ☐ |
| 6 | Student pages: Checkout with seat-hold countdown, My Tickets, Ticket with QR, Waitlist, Certificates | ☐ |
| 7 | Organizer pages: My Club, Create / Edit Event form, Volunteers, Dashboard layout | ☐ |
| 8 | Volunteer page: Gate Scanner screen (green / red result design) | ☐ |
| 9 | Admin pages: Approval queue, Admin overview | ☐ |
| 10 | Set up the Redux store with slices: auth, cart, notifications | ☐ |
| 11 | Make every page mobile friendly | ☐ |

## Output of this phase

- Complete clickable website with sample data

- Reusable component library

- Redux store ready for real data

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| You can click through every page on laptop and phone | ☐ |
| Dark mode works on every page | ☐ |

## Skills you practise

React components, props, state, hooks, React Router, Redux Toolkit, Tailwind, responsive design

## Where your work goes

frontend\  (components, pages, Redux store)

## My notes