# Phase 6 - Booking & Payments

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 2 weeks |  |  | Not started |

Goal: Students can book and pay safely - with no overselling, ever.

Real-life example: IRCTC tatkal booking - thousands of people click at the same moment, but a seat must never be given to two people.

## Step checklist

| # | Step | Done |
| --- | --- | --- |
| 1 | Flyway V3: bookings and payments tables | ☐ |
| 2 | Book API creates a HELD booking with a 10-minute timer and reduces seats | ☐ |
| 3 | Optimistic locking with @Version on Event; retry when two requests clash | ☐ |
| 4 | Scheduled job every minute: expire old holds and give the seats back | ☐ |
| 5 | Free events confirm immediately | ☐ |
| 6 | Stripe Checkout session for paid events (test mode) | ☐ |
| 7 | Stripe webhook with signature check confirms the booking (Stripe CLI for local testing) | ☐ |
| 8 | Idempotency - the same webhook twice never confirms twice | ☐ |
| 9 | Cancel booking API; seats come back | ☐ |
| 10 | Concurrency test: 100 parallel requests on 10 seats = exactly 10 bookings | ☐ |
| 11 | React: Book button, countdown timer, Stripe redirect, success / cancel pages, My Tickets with status | ☐ |

## Output of this phase

- Working booking engine with seat hold

- Stripe test payments

- Passing concurrency test

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| Test card 4242 4242 4242 4242 confirms a booking | ☐ |
| An unpaid hold expires and the seat returns | ☐ |
| The concurrency test passes every time | ☐ |

## Skills you practise

@Transactional, optimistic locking, @Scheduled, webhooks, idempotency, multithreading

## Where your work goes

backend\...\booking\ and payment\; frontend checkout and My Tickets pages

## My notes