# Phase 7 - Signature Features

| Time | Start date | Finish date | Status |
| --- | --- | --- | --- |
| 2.5 weeks |  |  | Not started |

Goal: Add the features that make EventHub unique.

Real-life example: This is what turns a normal project into a project that interviewers remember.

## Step checklist

| # | Step | Done |
| --- | --- | --- |
| 1 | Smart waitlist: join / leave, show position ("You are #3") | ☐ |
|  | - When a seat frees up, offer it to #1 for 30 minutes; if not accepted, move to the next | ☐ |
| 2 | Notifications: emails with Spring Mail (see them in Mailpit) + in-app bell with unread count | ☐ |
|  | - Reminder email the day before the event (scheduled cron job) | ☐ |
| 3 | QR e-tickets: generate a QR image (ZXing) holding a random ticket code | ☐ |
| 4 | Gate scanner: volunteer scans with the phone camera (html5-qrcode); API answers VALID / ALREADY USED / INVALID | ☐ |
|  | - Live check-in counter for organizers | ☐ |
| 5 | Certificates: after the event, checked-in students download a PDF (OpenPDF) with a unique number | ☐ |
|  | - Public verify page /verify/{number} | ☐ |
| 6 | Feedback: 1-5 stars and a comment after the event | ☐ |
| 7 | Analytics dashboard: bookings per day, revenue, check-in rate, rating (Recharts); cache results with @Cacheable | ☐ |

## Output of this phase

- Waitlist, QR check-in, certificates, feedback and dashboards working

## Done when (check before moving on)

| Check | Passed |
| --- | --- |
| Cancelling a booking sends an offer email to the first waitlisted student | ☐ |
| Scanning the same ticket twice shows ALREADY USED | ☐ |
| Only checked-in students get a certificate | ☐ |

## Skills you practise

Queues, scheduling, email, QR and PDF generation, JPQL aggregates, caching, charts

## Where your work goes

backend\...\waitlist\, notification\, certificate\, analytics\; frontend scanner and dashboard

## My notes